|  |  |
| --- | --- |
| Location: | Zoom(Online) |
| Date: | Wednesday 1st April |
| Time: | 8pm-9:30pm |
| Attendees: | Shawn, Jason, Terence |

# Previous Meeting Minutes Summary

# Review what we have done last week

# Plan for the next week

# Discuss about the AWS stuffs that we will use in our project

# Update and keep on track of Trello’

# Agenda items

1. Jason will keep on initialing the backend and set up the database for the camera information using MongoDB.
2. Shawn keeps on the motion detection algorithm. Plan to work out a completed version this week, will have the full function on a single device.
3. Terence focus on researching the AWS stuffs and will work out to setup the AWS for our project.
4. Teamwork: Talk with Daniel about using AWS as central Server. Then depending on outcome, start doing practical work on implementing server + communicate server connections with teammates.

|  |  |  |  |
| --- | --- | --- | --- |
| **Action items** | **Owner** | **Deadline** | **Status** |
| Frontend and backend setup | Jason | 8th April | On-going |
| Motion detection algorithm | Shawn | 8th April | On-going |
| AWS stuffs | Terence | 8th April | On-going |