|  |  |
| --- | --- |
| Location: | Zoom (Online) |
| Date: | Saturday 11th April |
| Time: | 8:30pm-9:52pm |
| Attendees: | Shawn, Jason, Terence |

# Previous Meeting Minutes Summary

# Terence summarized the research result and suggested to inquire about using some service for integration

# Jason demonstrated the front-end of web application

# Shawn showed capturing video via a laptop camera

# Allocate work to each team member for the following week, Terence keeps researching AWS service, Jason initializes the backend and build the database, Shawn implements motion detection.

# Update Trello

# Agenda items

1. Review what each team member has done during the previous week
2. Terence explains his modifications to the code of web app
3. Create a plan for next week

|  |  |  |  |
| --- | --- | --- | --- |
| **Action items** | **Owner** | **Deadline** | **Status** |
| Add pagination and filter to data table | Jason | 15th April | On-going |
| Implement motion detection and clip recording | Shawn | 15th April | On-going |
| Research video streaming | Terence | 15th April | On-going |
| Book a consultation | Terence | 12th April | On-going |